# INDIVIDUAL WEEKLY REPORT

Stage 1 Week 6 submission

| Student | Apaar Agarwal | Student no. | 25732140 |
| --- | --- | --- | --- |
| Reporting period | Week 6, ending 6 September 2026 | Primary role | Repository review and prototype quality assurance |

# 1 Individual role and responsibilities

Role  Review the employee knowledge assistant repository, preserve its approved evidence-ledger methodology, correct implementation and packaging issues, and prepare a verified copy for submission to GitHub.

# 2 Tasks completed and contribution to project progress

| Task completed | My contribution and outcome | Supporting evidence | Status |
| --- | --- | --- | --- |
| Repository and methodology review | Reviewed the supplied feature archive against its README, architecture, system card, framework files and implementation. After clarifying the project direction, I kept the relational SQLite evidence ledger as the authoritative record, retained the NetworkX graph as a bounded inspection aid, and preserved the reviewer-led deterministic process. | Architecture ¦ System card ¦ Review summary | Completed |
| Technical correction and GitHub preparation | Corrected missing-data test behaviour, path handling, database startup checks and corpus fingerprint generation. I expanded formatting and lint checks, updated the Make commands, added an automated GitHub quality workflow, checked for secrets and excluded data, and packaged the repository. The final verification recorded 70 passed tests and three expected skips. | Quality workflow ¦ Verification results ¦ Push guide | Completed |

# 3 Participation and communication

Contribution  I reviewed the supplied feature archive, corrected the problems that affected a clean checkout, and documented each change for the team. I also kept the project's research controls intact, including separate human reviews, held-out protection and limits on automated conclusions.

# 4 Challenges response and reflection

Challenge  The main design question was whether the knowledge graph or the relational ledger governed the assessment. The supplied repository defines the relational evidence ledger as authoritative and the graph as a derived inspection view. Some tests also assumed that private releases or generated reports were present, so a clean checkout appeared broken.

Response and learning  I checked the repository's architecture and system card and used them as the source of truth. I limited the changes to software quality and reproducibility. I learned that technical improvement must preserve the agreed research method, and that missing private data should be reported clearly rather than treated as a code failure.

# 5 Plan for the following week

Next actions  Push the reviewed package through a branch and pull request, ask a teammate to confirm the changes, configure the approved Phase 1 and Phase 2 data paths, run ingestion against those releases, and complete reviewer adjudication before making any performance claims.

# 6 Supporting evidence

References  Architecture | System card | Review | Workflow | Verification | Push guide